## Slide 1: Massmine for the Masses
Joshua Moore, Logan Hornbuckle, Patricia Tanzer, Morgan McIntyre

## Slide 2: Spring break updates:
The Good News:
User management repairs
The Return of the Admin
Functioning Plotly Graphs
The Bad News:
Little bit behind schedule, working to catch up

## Slide 4: User Updates:
Edit all fields except username
Can change password without being admin!

## Slide 5: Admin Updates
Admin page linked on navbar
Admin no longer breaks when accessing own profile
Created by command line or existing admin

## Slide 6: Analysis Update
Done:
Functioning plotly graphs
Unique display based on dropdown bar
To be done:
Graphs pull from sqlite database and tweet/study model
Integrate better with app as a whole

## Slide 7: Massmine/Query Stuff

## Slide 8: Scrum Update: March 12 (two week sprint)
Lack of communication putting us behind schedule
Notes: Patti

## Slide 9: Goals for Mar. 19
Priorities:
Query page
Presentation docs
Tweet model
Study Model
Insertion of values to database
Side goals:
Graphs in documentation
Analysis in new tabs or integrated